## Slide 1
Architecture Update
April 2018

## Slide 2: Summary of Architecture Feedback
As part of the summit in summer 2017, there were 10 priority items Talent Rover was requested to focus on
As part of the inFO workshop in Mumbai in December, there were additional architecture items requested

## Slide 3: Status of Priority Items from Summer Summit (1/2)
Summit ID | Category | Summary | Impact | Status | Comments
1 | Future Flexibility | @ | Need to create as many Salesforce instances as Business Units, Brands and Business models inside a country. In this case, not possible to fit to the IT strategy (Regional instances) and business strategy (cross selling and client 360 view across BUs) |  | 
2 | Future Flexibility | Candidate assigned to multiple accounts | Candidates cannot be assigned to multiple Accounts | Complete | 
7 | Search & Match | Search requires CV | Daxtra Search (and Match) candidates mostly requires CV, and an asynchronous indexation with Daxtra (need to wait an unpredictable time before being able to make a “Match” on a Job) Part of the search screen is a structured query inside Salesforce, combined with the Daxtra search in a cumbersome way. | Complete | Built in inFO V2.0
9 | Lightning | Converting to Lightning UI for InFO | The solution is not lightning or mobile SF1 compatible. | Complete | 
32 | Data Model | Candidate Status Data Model | Candidate status is captured as separate Objects inside a Job. | Complete | TR1 package has new and old ATS data model. Adecco will be using the new data model which has consolidated stages onto the application object

## Slide 4: Status of Priority Items from Summer Summit (2/2)
Summit ID | Category | Summary | Impact | Status | Comments
35 | Data Model | Maximum candidates to accounts | Candidates linked to business accounts can exceed recommendation of 10k per account | Complete | 
37 | Data Model | Use of @ future | Prevent using @future in other customizations | Complete | 
38 | Security | LinkedIn Security Issue | Security breach: Linkedin password for S&M stored in clear text | Complete | 
40 | Data Model | Custom Labels | IDs & URLs in custom labels | Complete | 
41 | Security | Use off SSL | Quick Apply- use SSL | Complete | 

## Slide 5: Outcomes from Summit in Mumbai – Winter 2017
The summit action items have been covered in the following way:
5 items closed
9 SAI 7 agreements for future processes and best pracises including measurable outcomes
13 SAI  15 action items that are getting mainly adressed until mid Jan
5 SAI  on hold because of documents of action items are needed first
9 SAIs assigned to Adecco have not been discussed

## Slide 6: Action Items from Summit in Mumbai (1/2)
Summit ID | Action | Assigned | Due Date | Status
1 | Double check if workflow is deleted | TR | 15.12.2017 | Complete
7 | Explain Target Search Architecture (deck) | TR | 15.01.2018 | Complete
8 | Documentation on Search & Match for new joiners and install documentation | TR | 15.02.2018 | Complete
9 | Roadmap for Lightning Transition | TR | 15.01.2018 | Complete
14 | List of «opt-out» options in TR (number of custom settings) every Q | TR | 22.12.2017 (and every 3m) | Complete*
15 | Automation of new installation / Manual process definition | TR | 01.04.2018** | In Progress
32 | Target Data Model Front Office | TR | 22.12.2018 | Complete
32 | Target Data Model (overall TR) | TR | 15.01.2018 | Complete
34 | Check if approach for uncoupling is working and commit for a delivery date | TR | 15.01.2018 | Complete
35 | Evaluation solution found on 15.01.2017 (PPT) & Delivery date | TR | 15.01.2018 | Complete
*Initial provided, need to provide ongoing every 3M
**Deadline was recast to April 13, 2018

## Slide 7: Action Items from Summit in Mumbai (2/2)
Summit ID | Action | Assigned | Due Date | Status
37 | Number of @future on a Q basis | TR | 22.12.2017 (and every 3m) | Complete*
38 | Double check with Daxtra | TR | 22.12.2017 | Complete
40 | Report on «labels» to indicate progress on a q basis | TR | 22.12.2017 | Complete*
41 | List countries where TR has addressed the SSL problem | TR | 15.01.2018 | Complete
*Initial provided, need to provide ongoing every 3M
**Deadline was recast to April 13, 2018

## Slide 8: Review of Architecture Feedback from SFDC
Summit ID | Priority | Topic | Description | SalesForce Comments | TR Response
1 | High | The TR solution is not capable to handle different business processes / languages inside one Salesforce instance | The TR solution is not capable to handle different business processes / languages inside one Salesforce instance: ATS / Job manager is not flexible to support different business models in the same org/region/country Quick apply Standard picklist values (US centric) CV parsing, always parsing in the same way (ex: if I want to map differently between 2 countries) | (Job stages at Org level, not possible to have many different job process) | Salesforce provides out of box translation capability in organization. Other then that we for custom solutions like Quick Apply, ATS and Search and Match we have used custom Labels for any static text which is easily translatable in other languages., W-013880, W-013881, W-013882, W-012882
2 | High | Candidate assigned to multiple accounts | Candidates cannot be assigned to multiple Accounts TR: What is the business need for this? TBD | Sprint7, no clarity on the How (several solution proposed) | Not sure. Looks like duplicate to 10k Contacts per account.
4 | High | Eliminate Hard Coded terms | Many hard coded & “untranslatable” terms. | Delivered not tested by Salesforce architects | https://docs.google.com/spreadsheets/d/1SZDReNoYO0nqENbHTkqYGJOkLlk5fOsVMUjkXCA1o7E/edit#gid=0
5 | High | Flexible job status management | Hard coded Job Manager | Job stages at Org level | The flexibility has been implemented at the org level. Customer can add/remove/rename the ATS application stages. https://drive.google.com/file/d/1Eymr4tXvrUu9tqfRxdVwV4YOO_Fjva50/view
6 | High | Candidate availability criteria | No “Candidate availability” notion in the search, taking into account dates and shifts | Search not tested - Sprint7 | WE have Availability filters in Search and Match page now. Basically we have start date and End date as filters. We are storing Candidate Availability data in Postgres. After TK response, we are filtering candidates on their availability. Pictorial representation is available in Slide 3. https://docs.google.com/presentation/d/1I-ZNi1S-8sRkrndwz7d5SdzY1WIK55wea-_LVvXu6aY/edit#slide=id.g320307e958_0_77

## Slide 9: Review of Architecture Feedback from SFDC
Summit ID | Priority | Topic | Description | SalesForce Comments | TR Response
7 | High | Search requires CV | Daxtra Search (and Match) candidates mostly requires CV, and an asynchronous indexation with Daxtra (need to wait an unpredictable time before being able to make a “Match” on a Job) Part of the search screen is a structured query inside Salesforce, combined with the Daxtra search in a cumbersome way. | Not tested - Sprint7 | Not sure if it really happens. I have not seen any evidence of it before.
9 | High | Converting to Lightening UI for InFO | The solution is not lightning or mobile SF1 compatible. | The solution is somehow Lightning ready, but we still have: - pages / components opened in new browser tabs, or pages refreshing the browser when (should not be) - Lightning design system not applied everywhere (still classic look and feel) The transition to Lightning component. | We have converted most of the product into Lightning ready. Whatever we have created new like ATS, Call List functionality they all are in lightning native. We have converted other component’s classic look and feel into Lightning with SLDS. https://tr.my.salesforce.com/a150V000003cOo0 Project TR Product - LEX

## Slide 10: Review of Architecture Feedback from SFDC
Summit ID | Priority | Topic | Description | SalesForce Comments | TR Response
11 | Med | Support Chat Icons | There are Talent Rover support chat icons in many custom pages | Delivered not tested by Salesforce architects | Not Sure
12 | High | TR Package Overrides | The Talent Rover package is bringing components overriding several standard actions, buttons, layouts on Accounts, Contacts and Activities standard objects | Still an OEM package with same code line embedding Account / Contacts components and unuseful components | Not sure what to write here. Its part of package.
13 | High | TR Integration with CRM Cloud | The packaging is built to work in Talent Rover standalone instances and not to be plugged on top of an existing Sales or Service cloud | Still an OEM package with same code line embedding Account / Contacts components and unuseful components | TR product can work with any Sales Cloud or Service cloud implementation.
14 | High | Business Logic in Managed Package | Hardcoded business logic | Datamodel changed but at Org level, and there are still rigid things implemented (ex: Candidate moving from accounts at the end of a Job, or Job name concatenation) | Product Functionality. Never heard any such requirement from Adecco to change those.
15 | Med | New Installation | New installation setup is systematically requiring a TalentRover manual intervention | Does the new Heroku setup and Textkernel integration changes the installation steps? Installation steps with the new TextKernek implementation to be confirmed by TR | Yes. TK integration involves some additional Post Deployment Steps. Valerio can share the document.

## Slide 11: Review of Architecture Feedback from SFDC
Summit ID | Priority | Topic | Description | SalesForce Comments | TR Response
32 | High | Candidate Status Data Model | Candidate status is captured as separate Objects inside a Job. | Datamodel simplification has been partially done. Some items (ex: Long list) are still in the picture and would be removed in later release, causing again new data migration / upgrade high effort for countries that will want to implement it. Still 80+ objects in the datamodel for Adecco, where a few are used (probably less than 30%). | Yes, Longlist is stand alone object as it was before. Other objects like Job Reporting, Offer, Submittal, Send outs are removed from the functionality. They still exist with the product as unused objects to support the other clients.
34 | High | Client and Candidate Record Types | Contact client and candidate types are not distinguished properly in the business logic (example CV parser not having a parameter to choose the right contact record type) | No confirmation on TR side that anything will be done to have record types taken into accounts in contact creation processes (CV parsing, Quick apply, ….) without relying on default record type, and no confirmation that the new search will take record types into account. Having specific record types is Adecco specific, and we still try to cope with the standard TR1 behavior. | I have talked with Chris about this problem. We have a unmanaged field Sync__c whose values defines the Candidate and Client Contacts. We are going to move this unmanaged code in packaging code in next releases. Customers can then customize the rule for defining Contacts and Candidates Sync__c field is used for identifying the Contact and Candidate fields in Search and Match. For default record type on contact creation through resume parser, we have introduced a custom setting which holds the default record type. In code, we first check if Record types are enabled , if yes then we take the custom setting into account and create the defined record type Contact.

## Slide 12: Review of Architecture Feedback from SFDC
Summit ID | Priority | Topic | Description | SalesForce Comments | TR Response
35 | High | Maximum candidates to accounts | Candidates linked to business accounts can exceed recommendation of 10k per account | Sprint7 - No clarity on how it will be done | This has been implemented. Here is the work order number. https://docs.google.com/document/d/1Oqqlb8isjB-2ArmmgIQpzeycbdgTmDEZchDfnIHuOZU/edit
36 | Med | Candidate Automtically Becomes Client Record | Candidates are automatically moving to the Client Account record at the end of a Job | No confirmation on TR side if this automation can be removed. | Not Sure about this functionality. May be Kyle can answer
39 | Med | Job Name Concatenation | Job name concatenation | No confirmation on TR side if this automation can be removed. | Not Sure about this functionality. May be Kyle can answer.